**Group 5 – Call Data Record**

**MINUTES OF MEETING**

**11 October 2024**

**Agenda**

* Kick of the project
* Dividing the tasks
* Environment setup
* Templates to use

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Understanding the SRS and explaining the objective to all the members | Team Lead – Sneha Garg | 11-10-24 |
| Dividing the task | Team Lead – Sneha Garg | 11-10-24 |
| Setting up the environment | Team Lead – Sneha Garg | 11-10-24 |

**12 October 2024**

**Agenda**

* Design Documentation
* Making use case diagrams
* Understanding the flow for Signup/Login functionality
* Understanding the flow for CDR records functionality

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Working on use case diagram | Team Lead – Sneha Garg | 14-10-24 |
| Working on HLD\_LLD  Chapter – 1 | Anusha Chegoni | 14-10-24 |
| Working on HLD\_LLD  Chapter – 2 | Ananya Mallampati | 14-10-24 |
| Client-side code implementation for menu 1 for signup/login | Usha Rani Kallepalli | 14-10-24 |
| Client-side code implementation  for menu 2 for CDR records | Anupama Thota | 14-10-24 |

**13 October 2024**

**Agenda**

* Continuing Design Documentation
* Making data flow diagrams
* Implementing Signup/Login menu functionality
* Implementing next steps/menu after Login

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Working on dfd (level 0, level 1) diagrams | Team Lead – Sneha Garg | 14-10-24 |
| Working on HLD\_LLD  Chapter – 1 | Anusha Chegoni | 14-10-24 |
| Working on HLD\_LLD  Chapter – 2 | Ananya Mallampati | 14-10-24 |
| Client-side code implementation for menu 1 | Usha Rani Kallepalli | 14-10-24 |
| Client-side code implementation  for menu 2 | Anupama Thota | 14-10-24 |

**14 October 2024**

**Agenda**

* Implementation of Interoperator Billing (IOB)
* Implementation of Customer Billing (CB)
* Understanding the flow for further menus for billing details

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Client-side and server-side code implementation for IOB | Team Lead – Sneha Garg | 16-10-24 |
| Client-side and server-side code implementation for CB | Maheshwari Ponnagani | 16-10-24 |
| Client-side code implementation for menu 3 | Ananya Mallampati | 15-10-24 |
| Client-side code implementation for menu 4 | Anusha Chegoni | 15-10-24 |

**15 October 2024**

**Agenda**

* Design Documentation chapters
* Completing the UML diagrams
* Implementation of Interoperator Billing (IOB)
* Implementation of Customer Billing (CB)
* Implementing the flow for further menus for billing details

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Working on HLD\_LLD  Chapter 3 | Team Lead – Sneha Garg | 16-10-24 |
| Working on Sequence diagram | Team Lead – Sneha Garg | 16-10-24 |
| Client-side and server-side code implementation for IOB | Team Lead – Sneha Garg | 16-10-24 |
| Client-side and server-side code implementation for CB | Maheshwari Ponnagani | 16-10-24 |
| Server-side code implementation for menu 3 | Ananya Mallampati | 16-10-24 |
| Server-side code implementation for menu 4 | Anusha Chegoni | 16-10-24 |

**16 October 2024**

**Agenda**

* Design Documentation chapters
* Implementation of Interoperator Billing (IOB)
* Implementation of Customer Billing (CB)
* Implementing the flow for further menus for billing details

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Working on HLD\_LLD  Chapter 4 | Usha Rani Kallepalli | 17-10-24 |
| Working on HLD\_LLD  Chapter 4 | Ananya Mallampati | 17-10-24 |
| Working on HLD\_LLD  Chapter 5 | Anusha Chegoni | 16-10-24 |
| Working on HLD\_LLD  Chapter 6,7 | Maheshwari | 16-10-24 |
| Client-side and server-side code implementation for IOB | Team Lead – Sneha Garg | 16-10-24 |
| Client-side and server-side code implementation for CB | Maheshwari Ponnagani | 16-10-24 |
| Server-side code implementation for menu 3 | Ananya Mallampati | 16-10-24 |
| Server-side code implementation for menu 4 | Anusha Chegoni | 16-10-24 |

**17 October 2024**

**Agenda**

* Design Documentation chapters
* Test working of small parts of code
* Implementing the flow for further menus for billing details

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Working on HLD\_LLD  Chapter 4 | Usha Rani Kallepalli | 17-10-24 |
| Working on HLD\_LLD  Chapter 4 | Ananya Mallampati | 17-10-24 |
| Code shuffle to test working of codes | Team Lead - Sneha Garg | 18-10-24 |
| Recreated DFD level 0 and level 1 daigrams | Team Lead - Sneha Garg | 18-10-24 |
| Client-side for menu 3 | Anusha Chegoni | 17-10-24 |
| Client-side for menu 4 | Ananya Mallampati | 17-10-24 |
| Server-side code implementation for menu 3 | Ananya Mallampati | 16-10-24 |
| Server-side code implementation for menu 4 | Anusha Chegoni | 16-10-24 |

**18 October 2024**

**Agenda**

* Test working of small parts of code
* Diagrams in HLD\_LLD
* Implementing the flow for further menus for billing details

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Test working of codes | Team Lead - Sneha Garg | 20-10-24 |
| Recreated DFD level 0 and level 1 diagrams | Team Lead - Sneha Garg | 18-10-24 |
| Client-side for menu 3 | Anusha Chegoni | 17-10-24 |
| Client-side for menu 4 | Ananya Mallampati | 17-10-24 |
| Server-side code implementation for menu 3 | Ananya Mallampati | 16-10-24 |
| Server-side code implementation for menu 4 | Anusha Chegoni | 16-10-24 |

**19 October 2024**

**Agenda**

* Test working of small parts of code
* Diagrams in HLD\_LLD
* Merging the codes

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Test working of codes | Team Lead - Sneha Garg | 20-10-24 |
| Recreated Sequence diagram | Team Lead - Sneha Garg | 20-10-24 |
| Merging of IOB | Team Lead – Sneha Garg | 20-10-24 |
| Merging of CB | Maheshwari Ponnagani | 20-10-24 |
| Merging of menus | Usha Rani Kallepalli  Anupama Thota  Anusha Chegoni  Ananya Mallampati | 20-10-24 |

**20 October 2024**

**Agenda**

* Test working of small parts of code
* Activity diagram in HLD\_LLD
* Merging the codes
* Adding testcases for Connection and Signup/Login

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Test working of codes | Team Lead - Sneha Garg | 20-10-24 |
| Added test cases for connection and signup/login | Team Lead – Sneha Garg | 20-10-24 |
| Activity diagram | Team Lead – Sneha Garg | 20-10-24 |
| Recreated Sequence diagram | Team Lead - Sneha Garg | 20-10-24 |
| Merging of IOB | Team Lead – Sneha Garg | 20-10-24 |
| Merging of CB | Maheshwari Ponnagani | 20-10-24 |
| Merging of menus | Usha Rani Kallepalli  Anupama Thota  Anusha Chegoni  Ananya Mallampati | 20-10-24 |

**21 October 2024**

**Agenda**

* Test working of small parts of code
* Merging the codes
* Creating user manual
* Adding test cases
* Splitting code into folder structure

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Test working of codes | Team Lead - Sneha Garg | 21-10-24 |
| Recreated Sequence diagram | Team Lead - Sneha Garg | 21-10-24 |
| Merging of IOB | Team Lead – Sneha Garg | 21-10-24 |
| Merging of CB | Team Lead – Sneha Garg | 21-10-24 |
| Merging of menus | Usha Rani Kallepalli  Anupama Thota  Anusha Chegoni  Ananya Mallampati | 21-10-24 |
| Creating user manual | All | 21-10-24 |
| Adding test cases according to code | All | 21-10-24 |
| Splitting the whole code into different folders (include, src, bin etc.) | Team Lead – Sneha Garg | 21-10-24 |

**22 October 2024**

**Agenda**

* Overview of each document
* Proper working code
* Correction of code
* Checking test cases

**Action:**

|  |  |  |
| --- | --- | --- |
| **Action Item** | **Responsibility** | **Planned Finish Date** |
| Corrected the whole code line by line | Team Lead – Sneha Garg | 22-10-24 |
| Checked all the documentation | Team Lead – Sneha Garg | 22-10-24 |
| Checked working of code | Team Lead – Sneha Garg | 22-10-24 |
| Checking test cases | Team Lead – Sneha Garg | 22-10-24 |
| Corrected User Manual | Team Lead – Sneha Garg | 22-10-24 |
| Corrected HLD\_LLD | Team Lead – Sneha Garg  Anusha Chegoni  Ananya Mallampati | 22-10-24 |